A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection & Preparation — Epic 1

- Collect educational sample data — USN1: 2

- Organize questions and learning content — USN2: 1

Requirement & Architecture — Epic 2

- Define functional requirements — USN3: 3

- Design system architecture — USN4: 3

- Select technologies and AI model — USN5: 3

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

AI Feature Development — Epic 3

- Develop Q&A feature — USN6: 3

- Develop Concept Explanation — USN7: 3

- Develop Quiz Generation — USN8: 3

- Develop Text Summarization — USN9: 3

- Develop Learning Path — USN10: 5

Backend Integration — Epic 4

- Integrate Google Gemini API with FastAPI — USN11: 5

Total Story Points in Sprint 2 = 3 + 3 + 3 + 3 + 5 + 5 = 22

Sprint 3

Frontend Development — Epic 5

- Create web interface — USN12: 3

- Add feature selection — USN13: 2

- Display AI responses — USN14: 3

Testing & Deployment — Epic 6

- Functional testing — USN15: 3

- Deploy application locally — USN16: 2

Total Story Points in Sprint 3 = 3 + 2 + 3 + 3 + 2 = 13

Total Story Points

- Sprint 1 = 12

- Sprint 2 = 22

- Sprint 3 = 13

Total Story Points = 12 + 22 + 13 = 47

Number of Sprints = 3

Velocity

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 47 ÷ 3 = 15.67

So, you can write:

Team Velocity = 15.67 Story Points per Sprint