Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6471 |
| Project Name | EduGenie: Google Gemini Powered Learning Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement & Architecture | USN-1 | As a student, I can use EduGenie to get learning support. | 2 | High | Poojadevi |
| Sprint-1 | Requirement & Architecture | USN-2 | Define functional requirements for EduGenie. | 1 | High | Nathiya |
| Sprint-1 | Requirement & Architecture | USN-3 | Design the solution architecture. | 3 | High | Poojadevi |
| Sprint-1 | Requirement & Architecture | USN-4 | Select technologies and AI model. | 3 | High | Poojadevi |
| Sprint-1 | Data Preparation | USN-5 | Prepare sample educational content for testing | 3 | Medium | Luvina |
| Sprint-2 | AI Features | USN-6 | As a student, I can ask questions and get answers. | 3 | High | Nathiya |
| Sprint-2 | AI Features | USN-7 | As a student, I can get simple explanations of topics. | 3 | High | Nathiya |
| Sprint-2 | AI Features | USN-8 | As a student, I can generate quizzes for practice. | 3 | High | Luvina |
| Sprint-2 | AI Features | USN-9 | As a student, I can summarize study materials. | 3 | Medium | Luvina |
| Sprint-2 | AI Features | USN-10 | As a student, I can get a learning path for a topic. | 5 | Medium | Nathiya |
| Sprint-2 | Backend Integration | USN-11 | Integrate Google Gemini API with FastAPI. | 5 | High | Poojadevi |
| Sprint-3 | Frontend | USN-12 | Create a simple web interface for EduGenie. | 3 | High | Luvina |
| Sprint-3 | Frontend | USN-13 | Add options for different learning features. | 2 | High | Luvina |
| Sprint-3 | Frontend | USN-14 | Display AI-generated responses to students. | 3 | High | Luvina |
| Sprint-3 | Integration | USN-15 | Connect frontend with backend modules. | 5 | High | Nathiya+Luvina |
| Sprint-4 | Testing & Deployment | USN-16 | Perform functional testing of all features. | 3 | High | Nathiya |
| Sprint-4 | Testing & Deployment | USN-17 | Fix errors and improve application performance. | 3 | Medium | Poojadevi |
| Sprint-4 | Testing & Deployment | USN-18 | Deploy and demonstrate the application locally. | 2 | High | All members |

Sprint-wise Story Points

- Sprint-1: 2 + 1 + 3 + 3 + 3 = 12

- Sprint-2: 3 + 3 + 3 + 3 + 5 + 5 = 22

- Sprint-3: 3 + 2 + 3 + 5 = 13

- Sprint-4: 3 + 3 + 2 = 8

Total Story Points = 12 + 22 + 13 + 8 = 55

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 28-Sep-2026 | 02-Oct-2026 | 12 | 29 Oct 2022 |
| Sprint-2 | 22 | 6 Days | 28-Sep-2026 | 02-Oct-2026 | 22 |  |
| Sprint-3 | 13 | 6 Days | 28-Sep-2026 | 02-Oct-2026 | 13 |  |
| Sprint-4 | 8 | 6 Days | 28-Sep-2026 | 02-Oct-2026 | 8 |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Total Story Points = 55

Number of Sprints = 4

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 55 ÷ 4 = 13.75

Team Velocity = 13.75 Story Points per Sprint

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.